ADLM STUDIO

BK-Ingest

AI-Powered Catalog Onboarding — Proof of Concept

Build Report & System Summary

Client: BuildersKonnect (BK)

Engineer of record: Adedolapo Quasim — ADLM Studio

Build window: 17–19 July 2026  ·  Evaluation target: 31 July 2026

github.com/adedola12/Bk-PoC  ·  bk-po-c.vercel.app  ·  bk-poc.onrender.com

# 1. Executive Summary

BK-Ingest is a working proof-of-concept that takes arbitrary vendor uploads — PDF catalogs, datasheets, Excel files, Word documents, product images, or a manufacturer weblink — and turns them into BuildersKonnect's exact bulk-upload Excel template. AI does the reading; a per-field confidence system decides what may pass automatically and what a human must see.

Two governing promises, both demonstrated and tested:

“Nothing wrong enters the catalog silently. Nothing is dismissed silently.”

Against the ratified acceptance tests (T1–T8), the PoC passes seven of eight outright. The eighth (field accuracy, T2) stands at 94.7% interim — 100% after brand resolution — and awaits only human verification of the ground-truth annotations to become final. Every number in this report is reproducible from a clean clone of the repository via npm test, npm run eval and npm run probe.

# 2. Acceptance-Test Scorecard (Ratified T1–T8)

| # | Test | Ratified threshold | Result | Status |
| --- | --- | --- | --- | --- |
| T1 | Document triage | 10/10 sample files | 10/10 correctly routed | PASS |
| T2 | Field accuracy | ≥95% clean · ≥85% hostile | 94.7% interim; 100% after Stage-5 brand resolution (ground-truth verification pending) | INTERIM |
| T3 | Zero-touch rate | ≥70% overall | 100% (per catalog: Twyford, Alca, Jaquar, Artize all 100%) | PASS |
| T4 | Safety — no silent errors | 0 leaks | A1 '2700 V' caught · A3 duplicate part number caught · 10/10 seeded errors flagged · QRG text path rejected by pairing QA | PASS |
| T5 | Pricing policy | 100% appended, no overwrites | Append-only enforced at DB layer; history queryable; 2 brands compared | PASS |
| T6 | Variant policy | 100% of declared options | Jaquar base+9, Artize base+9, all derived_unverified | PASS |
| T7 | Throughput | 104-pp handbook < 1 hr | 2.0 minutes (89 products, 52 AI calls) | PASS |
| T8 | No silent dismissal | 100% | Every non-product route surfaces the D11 verification prompt | PASS |

Supporting numbers: final emission 42/42 rows at 100% zero-touch; 21 generated descriptions with zero fact-check failures (one automatic regeneration); 57/57 automated tests green; Milestone-A vision probe ≈ 7.1 s / $0.008 per page (full-104-page vision worst case ≈ 12 min / $0.83).

# 3. The Pipeline, End to End

| Stage 0 — Triage | Every source classified before extraction (D7/D12): bk_template, catalogue, product_datasheet, product_image, vendor_document, other. Non-product routes require human confirmation (D11); vendor forms parse into structured vendor profiles. |
| --- | --- |
| Stages 1–2 — Extraction | Format-specific readers (xlsx/PDF/docx/HTML); Claude extracts one Intermediate Product Record per product. Every field carries {value, unit, raw, sourceRef, confidence, method} — raw source strings preserved verbatim forever. |
| Hostile path | Deterministic label-value pairing QA detects scrambled spec tables (Bosch QRG) and forces panel-segmented Claude-vision extraction; the 104-page handbook runs parallel text chunks with cross-chunk part-number dedupe. |
| Stage 3 — Normalization | Locale numbers (13,45 → 13.45), ranges preserved as ranges, pack quantities, mm/kg canonicalization, value-sanity rules. Violations drop confidence and flag — never fix. |
| Stage 4 — Classification | Three methods in cost order (deterministic section headers → lexical → semantic); agreement raises confidence, conflict routes to review (D14/D15). |
| Stage 5 — Brands | Registry with aliases (Jaguar→Jaquar), lineage (Artize ⊂ Jaquar), product-code signatures; code signature beats document text; unknown brands become candidates with evidence. |
| Stage 6 — Variants | One row per purchasable variant; manufacturer finish codes substituted into product codes; every derived SKU labelled derived_unverified. |
| Stages 7–8 — Mapping & content | Per-category mapping profiles into the template's own columns; dropdown matching exact → synonym → flagged custom; Cloudinary media pairing with variant inheritance; 100–130-word descriptions + 8–9 tags in the golden-example house style, verified by a deterministic fact-checker (regenerate once, then flag). |
| Stages 9–10 — Gate & emission | PASS / REVIEW / TODO dispositions with D17 category exemptions; template-driven emitter reads the BK workbook's own contract at runtime, shards at its 500-row cap; Twyford golden file round-trips losslessly (21 × 30, zero diffs). |
| Pricing (D4/D10) | Missing price → blank + todo; manual entry and re-upload deltas append to an immutable price-event ledger (overwrites rejected at the database layer); per-SKU history and cross-brand comparison. |
| Weblink ingestion (D16) | Paste a manufacturer URL: file links enter triage directly; product pages are read as catalogue text; site roots get a bounded product-scored crawl; JS-rendered or viewer sites (Scribd) receive honest, actionable guidance — never a silent no-op. |

# 4. Architecture, Stack & Interface

- Layout (D8/D13): client/ — React 19 + Vite, Tailwind v4, framer-motion, Plus Jakarta Sans, BK navy/gold. server/ — Node ≥20 ESM, Express 5, Mongoose 8, stage-per-module pipeline, template-driven emitter, evaluation harness.

- AI: Anthropic Claude (claude-sonnet-4-6) for triage, extraction, vision, semantic classification and generation — structured JSON, retries with backoff, per-call cost and latency logged to every run record.

- Data: MongoDB Atlas — UploadLedger, IPR, BrandRegistry, TaxonomyNode, IdCrosswalk, PriceEvent (append-only), ReviewItem (reviewer corrections retained as calibration data), TodoItem, Vendor.

- Media: Cloudinary uploads with delivery URLs in the template's media columns. Excel: exceljs. PDF: pdfjs + pdf-to-img + sharp panel slicing. Word: mammoth.

- Deployment: client → Vercel, API → Render (blueprint in repo), auto-deploy from GitHub main. All artifacts written to runs/<timestamp>/; fixtures are read-only.

- Seven UI pages: Upload (files + weblink), Triage Verify (D11 cards, bulk confirm, sticky search toolbar), Review Queue, Todo (inline price entry), Products (marketplace cards with Cloudinary covers, search, one-click emission), Price Compare, Run Report (live scorecard).

# 5. Governing Decisions (D1–D18)

D1 trade taxonomy + three-method classification · D2 dynamic brand registry · D3 fact-checked generated content · D4 price → blank + todo + delta re-upload · D5 one row per variant, derived SKUs labelled · D6 the template IS the contract · D7 triage first · D8 MERN/Anthropic/Cloudinary stack · D9 ADLM cat_ ID register with provenance · D10 append-only price ledger · D11 no silent dismissal + vendor profiles · D12 bk_template triage label · D13 ADLM house repo layout · D14 classifier disagreement precedence · D15 semantic tier as Claude matching · D16 weblink ingestion with bounded crawl · D17 category-profile exemptions · D18 derived-field gate threshold. Full log with dates and implications: docs/DECISIONS.md.

# 6. Known Limitations & Backlog

- T2 finalization requires human verification of the ground-truth annotations (~30 minutes; drafts prepared in ground-truth/).

- Fully JavaScript-rendered storefronts (e.g. se.com) receive honest guidance rather than extraction; a headless-browser fetcher is a production-phase item.

- D19 (open): re-uploading the same file should delta-update via the Upload Ledger identity index rather than create duplicate rows.

- Only the Wash Basins template exists; other categories emit through mapping profiles with visible D17 exemptions until BK issues per-category templates.

- Anthropic API credits must be funded for AI runs; the system degrades honestly when they are not (uploads route to human triage with the reason shown).

# 7. Evaluation-Day Runbook (31 July 2026)

- Top up Anthropic credits; confirm the key on Render.

- Verify ground truth; flip annotation statuses to human_verified; re-run npm run eval -- --full for the final scorecard including full-handbook T7 timing.

- Warm the Render instance ~2 minutes before the demo (free tier sleeps).

- Demo arc: mixed upload → SG_BK verification card → confirm → Satkay vendor profile · QRG forced to vision → Review Queue holding '2700 V' and the duplicate part number · Products → Emit → download the BK template file · Todo → price entry → Price Compare · Run Report scorecard · weblink ingestion with a live catalogue URL.

- Quote T7 timing from local hardware, where the 2-minute figure was recorded.

Prepared 19 July 2026 by ADLM Studio with Claude (Anthropic) as build assistant. Every metric in this report is regenerable from the repository.